**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Peruru**

**Client name:** Jacob Stansbury

**Team roles and responsibilities:**

Primary contact: Rakshith Anand

Client management: Vinod Kumar Kurma

Requirement management: Seshu Kumar

Data management (Kinvey & REST services): Harish Yeddluri & Sridhar Yerasi

Quality & Testing Management – Ashish Peruru

Documentation & Communication Management – Seshu Kumar

Issue Management – Harish Reddy Yanala

**Roles and responsibilities:**

* I am responsible for the development of “History” and “Host/Guard profile” screens in the application.
* I am also responsible for connecting the application to the kinvey database and handling REST services.
* I have started developing UI part for the “History” screen.
* I have completed 10% of designing “History” screen.
* The work is going on as per plan.
* This screen is “required” as it is a part of User interface.

**Accomplishments:**

* I have completed 20% of work in designing “History” screen.
* Created Bitbucket account.
* Installation of SourceTree tool, used for managing our project repository.

**Planned work this week:**

* Completion of the user interface design of “History” screen by working for atleast 2 hours a day.

**Future tasks:**

* **Week 3-**Completion of the user interface design of “Host/Guard profile” screen.
* **Week 4 & 5-**Completion of the functionality of “History” screen and connecting the screen to Kinvey/REST services.
* **Week 6 & 7-**Completion of the functionality of “Host/Guard profile” screen and connecting the screen to Kinvey/REST services.
* **Week 8-**Integration of screens developed by all team members.
* **Week 9-**Integration of screens and unit testing.