**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Peruru**

Client name: Jacob Stansbury

**Team Roles and Responsibilities:**

**Primary contact:** Rakshith Anand

**Client management:** Vinod Kumar Kurma

**Requirement management:** Seshu Kumar

**Data management (Kinvey &amp; REST services):** Harish Yeddluri &amp; Sridhar Yerasi

**Quality & Testing Management:** Ashish Peruru

**Documentation & Communication Management:** Seshu Kumar

**Issue Management:** Harish Reddy Yanala

**Roles and Responsibilities:**

ϖ I am responsible for the development of “History” and “Host/Guard profile” screens in the

application.

ϖ I am also responsible for connecting the application to the kinvey database and handling

REST services.

ϖ I have started developing UI part for the “Host/Guard profile” screen.

ϖ I have completed designing “History” screen.

ϖ The work is going on as per plan.

ϖ This screen is “required” as it is a part of User interface.

**Accomplishments:**

ϖ I have completed designing “History” screen.

**Planned work this week:**

ϖ Completion of the user interface design of “Host/Guard profile” screen by working for

atleast 2 hours a day.

**Future tasks:**

ϖ Week 4 & 5- Completion of the functionality of “History” screen and connecting the screen

to Kinvey/REST services.

ϖ Week 6 & 7- Completion of the functionality of “Host/Guard profile” screen and connecting

the screen to Kinvey/REST services.

ϖ Week 8- Integration of screens developed by all team members.

ϖ Week 9- Integration of screens and unit testing.

**Repository Link:**[**https://bitbucket.org/gandhapuneni03/partyguard-android**](https://bitbucket.org/gandhapuneni03/partyguard-android)