Team 41 - AndroidNachos - PartyGuardAndroid - **Peruru**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Harish Yeddluri & Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Seshu Kumar
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- History and Profile screen on the host side.
* I am also responsible for connecting these screens to the kinvey database and handling the rest services.
* I have completed the User Interfaces for both “History” and “Profile” screen.

**Artifacts for which I am responsible:**

**I am responsible for delivering the UI, functionality, dealing with kinvey and REST sevices for the screens: History and Profile screens. I have completed the User Interfaces of "History" and “Host-Profile” screen.**

* The work is going as per plan.
* This work is “required”.
* History - 70% UI completed
* Host - Profile - 40% of UI is completed.

**Accomplishments**:

* User Interface of the “History” screen has been completed.
* I have checked-in this code into the repository.

**Planned work this week:**

* I will start the functionality for “History” screen. I will work for 3 hours a day in order to complete the tasks, which will be 15 hours per week. The deliverable for this week is User Interface and its Functionality of "Host-Profile" screen.

**Future tasks:**

* **Week 5:**Functionality, linking to kinvey and rest services for “History”.
* **Week 6:**Functionality, linking to kinvey and rest services for “Host-Profile”.
* **Week 7:**Functionality, linking to kinvey and rest services for “Host-Profile”.
* **Week 8:**Integration of all the screens.
* **Week 9:**Integration and unit testing.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site)**](https://bitbucket.org/gandhapuneni03/partyguard-android)**.**