**Team 41 - AndroidNachos - PartyGuardAndroid - Peruru**

Client Name: Jacob Stansbury

**Team Roles and Responsibilities:**

Primary contact: Rakshith Anand  
Client management: Vinod Kumar Kurma  
Requirement management: Seshu Kumar  
Data management (REST services): Sridhar Yerasi  
Quality & Testing Management: Ashish Peruru  
Documentation & Communication Management: Harish Yeddluri  
Issue Management: Harish Reddy Yanala

**Project roles and responsibilities:**

I am responsible for designing the User Interface for History and Host Profile screen.   
I am also responsible for connecting these screens to the to the rest services.  
The work is going as per plan.  
The code that we are currently working will help us to connect with the api created by the rest-services team.

**Accomplishments:**

Learned how to parse JSON data – 2 hrs  
As our team has the dependency on services, I am working on functionality that involve pulling json from an API and handle them in the android – 4 hrs  
Created a test project consisting only of History and Host Profile screens and am working on it to post JSON data to API – 3 hrs  
Link for my repository : git clone git clone https://ashishperuru@bitbucket.org/ashishperuru/json\_analysis.git  
Installed required software for Coding on Azure webservices - 2 hrs

**Planned work this week:**

I will start working on api layout of Profile screen.– 2Hrs  
Will create the entities related to Host Profile.- 3 hrs  
Will implement singleton pattern that can be used by report issue and Location screen to create an issue – 1 Hour  
Will work on Unit test Case document for host profile screen – 2 hour  
Will check-in the code to BitBucket and will resolve merge conflicts– 1 hour  
Will meet with my team members to plan for the next week schedule – ½ hour  
Will work 3 hrs a day in this week

**Future tasks:**

Week 5: Functionality, linking to kinvey and rest services for “History”.  
Week 6 & 7: Functionality, linking to kinvey and rest services for “Host-Profile”.  
Week 8: Integration of all the screens and completion of core functionality  
Week 9: Integration and unit testing.  
Week 10: Integration Testing with all the other modules (Services, Web and iOS)  
Week 11: Support for QA Testing  
Week 12: Support for UAT Testing  
Repository path: https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)