**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Peruru**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Harish Yeddluri
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens – History and Host Profile Screen
* I have completed the User Interfaces for the “History” and “Host Profile” screen.
* I worked for Sign up screen json Parsing, also working on the internal connectivity with the services

**Artifacts for which I am responsible:**

* I am responsible for delivering the “History” and “Host-Profile” screen, for the last week worked on the Sign up - Registration Screen, the internal validations and also the connectivity with the services.

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| SignupActivity.java | Worked on the business logic and also worked on internal connectivity with the services | 90% |
| SignUp.xml | Worked on the internal Validations and trying to work on parsing the JSON data. | 75% |

* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

* Worked on, Integrated Registration screen with Services and added Intent from Forgot Password button to Reset Password Screen. Link to commit: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/45f2ef8dbe97ab14c21bad82b561976a343aebe0 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/45f2ef8dbe97ab14c21bad82b561976a343aebe0)
* Resolved the Merge Conflict while working on the internal connectivity with the services. Link to commit: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/071b8d26e0562c427a673e0a1e150e8772348534 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/071b8d26e0562c427a673e0a1e150e8772348534)
* Integrated LoginActivity with Services. Link to commit: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c82143ff0b7b3ca86c47cfea8aad2119e9903e15 (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c82143ff0b7b3ca86c47cfea8aad2119e9903e15)
* Sample JSON for the Host - Profile Screens. Link to the Drive: [https://drive.google.com/drive/folders/0BxD1qY4GQ7AXNXl2UW5MX2pJQWs (Links to an external site.)](https://drive.google.com/drive/folders/0BxD1qY4GQ7AXNXl2UW5MX2pJQWs)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Will work on what data should be sent to the database | 3 | I will work on what attributes should I need to send to the database. |
| I will work on how to send data to the web services | 5 | Taking data from custom dialog box and sending it to the data base |
| Populate LocationActivity screen with sample JSON data | 2 | Populate the locations data using sample JSON data |
| I will work User Interface | 2 | I will work on User Interface to make sure that it is the same as client gave. |
| I will work on push notifications. | 3 | I will work on how to use pus notifications. |

**Future tasks:**

* **Week 7:**Functionality, linking to kinvey and rest services for “Profile Screen”.
* **Week 8:**Integration of all the screens.
* **Week 9:**Integration and unit testing.
* **Week 10:**Integration testing with PartyGuard website, iOS and REST services.
* **Week 11:**QA testing and supporting issues.
* **Week 12:**Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)