**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Peruru**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Harish Yeddluri
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens – History and Profile Screen of the host user. All the screens of the guard user.
* I have completed the User Interfaces for the “History” and “Profile” screen for the host user.

**Artifacts for which I am responsible:**

* I am responsible for delivering the “History” and “Profile” screen of host, screens related to guard user.

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| activity\_custom\_dialog\_\_image\_picker.xml | Working on the UI of the profile picture upload related to all the profile screens | 40% |
| guardAlert.java | Alert screens of the guard user | 60% |
| guardHistory.java | History screen UI which is related to the guard user | 60% |
| guardProfile.java | Gave intends in order to have the navigation from one page to the other | 75% |
| activity\_guard\_alert.xml | Completed the UI of the alert screen according to the requirement | 65% |
| activity\_guard\_history.xml | Completed the UI of the history screen according to the requirement | 70% |
| activity\_guard\_profile.xml | Completed the UI of the profile screen according to the requirement | 65% |
| AndroidManifest.xml | Added the activity into manifest file | 60% |
| activity\_main.xml | Helped in creating a basic user interface for working on SQLite | 60% |

* The work is going as per plan.
* This work is “required”.
* **Links to commits for above mentioned artifacts are given below.**

**Accomplishments**:

* xml : [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/4de6d741fd85a7140aabf6de06687380482a692d  (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/4de6d741fd85a7140aabf6de06687380482a692d%C2%A0)(Estimated 1 hours, took 1 hour).
* xml: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f90c64d23a91f191ecc5c3d62154b8562c846dd5  (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f90c64d23a91f191ecc5c3d62154b8562c846dd5%C2%A0)(Estimated 6 hour, took 6 hour).
* java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f90c64d23a91f191ecc5c3d62154b8562c846dd5  (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f90c64d23a91f191ecc5c3d62154b8562c846dd5%C2%A0)(Estimated 2 hour, took 2  hour)
* xml: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f90c64d23a91f191ecc5c3d62154b8562c846dd5 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f90c64d23a91f191ecc5c3d62154b8562c846dd5) (Estimated 3 hour, took 1 hour).
* java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f90c64d23a91f191ecc5c3d62154b8562c846dd5 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f90c64d23a91f191ecc5c3d62154b8562c846dd5) (Estimated 3 hours, took 3 hours )

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Will work on fetching image from the gallery and can set as the profile image | 6 | Fetch profile image from the gallery or camera. |
| I will work on auto fetching of the user data in their profile screens. | 4 | Using JSON parsing I will work on fetching the user details |
| Improve user interface of history, profile of the host and work more on the UI of image picking functionality | 3 | imagePickDialogue.java and activity\_image\_pick\_dialogue.xml |
| I will work on improving user interface. | 2 | activity\_image\_pick\_dialogue.xml |
|  |  |  |

**Future tasks:**

* **Week 8:**Integration of all the screens.
* **Week 9:**Integration and unit testing.
* **Week 10:**Integration testing with PartyGuard website, iOS and REST services.
* **Week 11:**QA testing and supporting issues.
* **Week 12:**Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)