**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Peruru**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Harish Yeddluri
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- History and Profile Screens.
* I have at most completed the User Interfaces for the “History” and “Profile” screen both host and guard.

**Artifacts for which I am responsible:**

* I am responsible for delivering the “History” and “Profile” screen.

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| GuardProfile.java | Added image picker to the image view and made the edit text enabled which and be edited and saved. Added logout button. Small fixes in the UI. | 80% |
| Activity\_Guard\_Profile.xml | Worked on fetching data to the edit text and improvised the UI from the previous version. Enabled log out button and business logic is working successfully. | 70% |
| HostSignUp.java | Directed the received data from push notifications to java file for populating it. | 70% |
| Activity\_host\_sign\_up.xml | Fixed the input text style and also the hint style | 65% |
| activity\_host\_profile\_screen.xml | Worked on UI and improved the glitches. | 75% |
| RestPasswordActivity.java | Removed the unnecessary fields and fixed the issue faced previously. | 50% |
| activity\_reset\_password.xml | Modified UI, while removing the field which are not required. | 80% |
| LoginActivity.java | Worked on auto login and completed | 80% |
| UserInformation.java | Small Fix, made text view clickable. | 90% |
| SignUp.java | Added drop down business logic where the university can be picked. | 80% |
| Activity\_sign\_up.xml | Added code and improvised the UI. | 70% |

* The work is going as per plan.
* This work is “required”.
* **Links to commits for above mentioned artifacts are given below.**

**Accomplishments**:

* java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/4338a359bfacd42d4f7d50f027b04f414e72a743 (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/4338a359bfacd42d4f7d50f027b04f414e72a743) (Estimated 3 hours, took 5 hours).
* xml: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/4338a359bfacd42d4f7d50f027b04f414e72a743 (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/4338a359bfacd42d4f7d50f027b04f414e72a743) (Estimated 2.5 hour, took 2.5 hour).
* java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac1e9ec0f3e16e4fbd6d1f7756e159f1355e25e5 (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac1e9ec0f3e16e4fbd6d1f7756e159f1355e25e5) (Estimated 2  hour, took 1.5  hour)
* java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac1e9ec0f3e16e4fbd6d1f7756e159f1355e25e5  (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac1e9ec0f3e16e4fbd6d1f7756e159f1355e25e5%C2%A0)(Estimated 2 hours, took 2 hours).
* xml : [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/2fc6253750516ed681d25e7ebb36be4f87573078 (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/2fc6253750516ed681d25e7ebb36be4f87573078) (Estimated 1.5 hours, took 1.5 hours).
* xml: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/602d34d032ee68ce2267607f7ad68e87cef80e88 (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/66cf8571fa939266b265424632ae6398a5af3d2f) (Estimated 2 hours, took 2 hours).
* xml: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/0dbe81de9b0ec4832d72691de371532168e70071 (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/0dbe81de9b0ec4832d72691de371532168e70071)(Estimated 1.5 hours, took 1.5 hours).
* java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/0dbe81de9b0ec4832d72691de371532168e70071 (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/0dbe81de9b0ec4832d72691de371532168e70071) (Estimated 3 hours, took 3 hours).
* java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/6be84d82fcc16be75df465f73db8aefec3e9cf2b (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/6be84d82fcc16be75df465f73db8aefec3e9cf2b) (Estimated 2 hours, took 2 hours).
* java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/0f25431d33df98a8a5f4dda61cf48c43ec43a22c (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/0f25431d33df98a8a5f4dda61cf48c43ec43a22c) (Estimated 1 hour, took 1 hour).
* xml: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/0f25431d33df98a8a5f4dda61cf48c43ec43a22c (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/0f25431d33df98a8a5f4dda61cf48c43ec43a22c) (Estimated 1 hour, took 1 hour).

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Will work on guard alert tab- host user | 4 | GuardAlert.java |
| Will work on history alert tab- host user | 4 | GuardHistory.java |
| Will work on Integrations with the registration and login screens | 5 | Login.java  SignUp.java |
| Will work on User Interface of alert and history of guard user | 2 | Activity\_guard\_alert.xml  Activity\_guard\_history.xml |

**Future tasks:**

* **Week 9:**Integration and unit testing.
* **Week 10:**Integration testing with PartyGuard website, iOS and REST services.
* **Week 11:**QA testing and supporting issues.
* **Week 12:**Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)  (Links to an external site.)**](https://bitbucket.org/gandhapuneni03/partyguard-android%C2%A0(Links%20to%20an%20external%20site.)%C2%A0)