**Title:** Team 41 - AndroidNachos - PartyGuardAndroid - Yanala

**Client name:** Jacob Stansbury

**Team roles and responsibilities:**

Primary contact: Rakshith Anand

Client management: Vinod Kumar Kurma

Requirement management: Seshu Kumar

Data management (Kinvey & REST services): Harish Yeddluri & Sridhar Yerasi

Quality & Testing Management – Ashish Peruru

Documentation & Communication Management – Seshu Kumar

Issue Management – Harish Reddy Yanala

**Roles and responsibilities:**

* I am responsible for the designing and development of “Reset password” and “How to use this app” screens in the application.
* I am also responsible for connecting the application to the kinvey database and handling REST services.
* I have started developing UI for the “Reset password” screen.
* The work is on track.
* This screen is “required” as it is part of User interface.

**Accomplishments:**

* Installation of Android studio and required API versions.
* I have started working on design of “Reset password” screen.
* I have presented on my roles and responsibilities.
* Creating Bitbucket account.
* Installation of SourceTree tool, which is used to manage our project repository.

**Planned work this week:**

* Completing the user interface design of “Reset password” screen by working for 2.30 hours a day.

**Future tasks:**

* **Week 3-**Working on the user interface design of “How to use this app” screen.
* **Week 4 & 5-**Working on the functionality of “Reset password” screen and connecting the screen to Kinvey/REST services.
* **Week 6 & 7-**Working on the functionality of “How to use this app” screen and connecting the screen to Kinvey/REST services.
* **Week 8-**Integration of screens developed by all team members.

**Week 9-**Integration of screens and unit testing.