**Title:** Team 41 - AndroidNachos - PartyGuardAndroid - Yanala

**Client name:** Jacob Stansbury

**Team roles and responsibilities:**

Primary contact: Rakshith Anand

Client management: Vinod Kumar Kurma

Requirement management: Seshu Kumar

Data management (Kinvey & REST services): Harish Yeddluri & Sridhar Yerasi

Quality & Testing Management – Ashish Peruru

Documentation & Communication Management – Seshu Kumar

Issue Management – Harish Reddy Yanala

**Roles and responsibilities:**

* I am responsible for the issue management of our project.
* I am responsible for the designing and development of “Reset password” and “How to use this app” screens in the application.
* I am also responsible for connecting the application to the kinvey database and handling REST services.

**Artifacts:**

* User interface design of “Reset password” screen – 100% complete
* User interface design of “How to use this app” screen in the application-0%
* Functionality of “Reset password” screen – 0%
* Functionality of “How to use this app” screen in the application-0%
* The work is on track.
* This screen is “required” as it is part of User interface.

**Accomplishments:**

* I have completed user interface design of “Reset password” screen.
* I have checked the code into the repository.
* Repository link: [https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)

**Planned work this week:**

* Completing the user interface design of “How to use this app” screen by working for atleast 2.30 hours a day, which constitutes to around 17 hours of work in a week.
* Deliverable is UI for “How to use this app” screen.
* No unresolved challenges.

**Future tasks:**

* **Week 4-**Working on the functionality of “Reset password” screen.
* **Week 5-**Connecting the “Reset password” screen to Kinvey/REST services.
* **Week 6-**Working on the functionality of “How to use this app” screen.
* **Week 7-**Connecting the “How to use this app” screen to Kinvey/REST services.
* **Week 8-**Integration of screens developed by all team members.
* **Week 9-**Integration of screens and performing unit testing.