**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Yeddluri**

Team 41 - AndroidNachos - PartyGuardAndroid - **Yeddluri**

Client: Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:** Rakshith Anand
* **Client management:** Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):** Harish Yeddluri &amp; Sridhar Yerasi
* **Quality & Testing Management:** Ashish Peruru
* **Documentation & Communication Management:** Seshu Kumar
* **Issue Management:** Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- Report Location and Resolution Alert.
* I am also responsible for connecting these screens to the kinvey database and handling the rest services.
* I have started working on designing the User Interface for the screen- “Report Location”.
* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

* I have created the Bitbucket account.
* I have also installed the SourceTree.
* I have presented on my roles and responsibilities that I will work this trimester.
* **Bitbucket Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.) (Links to an external site.)**](https://bitbucket.org/gandhapuneni03/partyguard-android)

**Planned work this week:**

* I will complete the User Interface for “Report Location” screen. I will work for 3 hours a day in order to complete the tasks**.**

**Future tasks:**

* **Week 3:**Designing User Interface of the “Resolution Alert” screen, which completes 10% of my total work.
* **Week 4 & 5:**Functionality, linking to kinvey and rest services for “Report Location”, 35% of my work will be completed.
* **Week 6 & 7:**Functionality, linking to kinvey and rest services for “Resolution Alert”, 60% of my work.
* **Week 8:**Integration of all the screens, 70% of the total work.
* **Week 9:**Integration, unit testing and completing core functionality of the android screens, 80% of the total work.
* **Week 10:** Integration testing with PartyGuard website, iOS and REST services, this completes 90% of my total work.
* **Week 11:**QA  testing and supporting issues, this completes 100% of my work.
* **Week 12:**Demo to the client.