**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Yeddluri**

Team 41 - AndroidNachos - PartyGuardAndroid - **Yeddluri**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:** Rakshith Anand
* **Client management:** Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):** Harish Yeddluri &amp; Sridhar Yerasi
* **Quality & Testing Management:** Ashish Peruru
* **Documentation & Communication Management:** Seshu Kumar
* **Issue Management:** Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- Report Location and Resolution Alert.
* I am also responsible for connecting these screens to the kinvey database and handling the rest services.
* I have completed 90% of the User Interface for the “Report Location” screen.

**Artifacts for which I am responsible:**

**I am responsible for delivering the UI, functionality, dealing with kinvey and REST sevices for the screens: Report Location and Resolution Alert. I have completed 90% of the User Interface of "Report Location" screen.**

* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

* 90% of the “Report Location” screen has been completed.
* I have checked-in this code into the repository.

**Planned work this week:**

* I will complete the User Interface for “Resolution Alert” screen. I will work for 3 hours a day in order to complete the tasks, which will be 15 hours per week. The deliverable for this week is User Interface of "Resolution Alert" screen.

**Future tasks:**

* **Week 4:**Functionality, linking to kinvey and rest services for “Report Location”.
* **Week 5:**Functionality, linking to kinvey and rest services for “Report Location”.
* **Week 6:**Functionality, linking to kinvey and rest services for “Resolution Alert”.
* **Week 7:**Functionality, linking to kinvey and rest services for “Resolution Alert”.
* **Week 8:**Integration of all the screens.
* **Week 9:**Integration and unit testing.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)**](https://bitbucket.org/gandhapuneni03/partyguard-android)