**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Yeddluri**

Team 41 - AndroidNachos - PartyGuardAndroid - **Yeddluri**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):** Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Harish Yeddluri
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- Report Location and Resolution Alert.
* I have completed the User Interfaces for the “Report Location” and “Resolution Alert” screen.

**Artifacts for which I am responsible:**

* I am responsible for delivering the “Report Location” and “Resolution Alert” screen.

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| LoginActivity.java | Integrated login page to GetUserInfo service and got user information | 70% |
| CountDownTimer.java | Worked on implementing timer to use for emergency button by using my own sample project. | 80% |
| activity\_count\_down\_timer.xml | Developed basic user interface for implementing timer. | 90% |
| ReportIssueActivity.java | Worked on implementing timer for emergency button | 70% |
| activity\_report\_issue.xml | Made few changes in xml file for implementing timer | 80% |
| LocationActivity.java | Worked on custom dialog to replicate same as the client insisted. | 70% |
| SystemDescription\_AndroidNachos\_PartyGuard\_v0.1--Latest.docx | Worked on developing system description document | 80% |
| User Interface--Latest.docx | Worked on developing user interface document | 90% |
| Usability Test Plan.docx | Worked on developing usability test plan document | 80% |

* The work is going as per plan.
* This work is “required”.
* **Links to commits for above mentioned artifacts are given below.**

**Accomplishments**:

* LoginActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/1f72cb297ced2e786874d186383ddcf8bcb42746 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/1f72cb297ced2e786874d186383ddcf8bcb42746) (Estimated 4 hours, took 4 hours).
* CountDownTimer.java: [https://bitbucket.org/YeddluriHarish/jsonparsing/commits/7041cabe5f7c349c54808a86e6dfa67a9f777f84 (Links to an external site.)](https://bitbucket.org/YeddluriHarish/jsonparsing/commits/7041cabe5f7c349c54808a86e6dfa67a9f777f84) (Estimated 3 hours, took 3 hours).
* activity\_count\_down\_timer.xml: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/81c6c0a32cad830c9b507bd35bdbb2869df0be22 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/81c6c0a32cad830c9b507bd35bdbb2869df0be22) (Estimated 1  hours, took 1  hours)
* ReportIssueActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/59959d2e0da1e45f2352b01a5a47ef3ebb82566e (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/59959d2e0da1e45f2352b01a5a47ef3ebb82566e) (Estimated 1 hour, took 1 hour).
* activity\_report\_issue.xml: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/59959d2e0da1e45f2352b01a5a47ef3ebb82566e (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/59959d2e0da1e45f2352b01a5a47ef3ebb82566e) (Estimated 1 hour, took 1 hour).
* LocationActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/d891b9e569964ee59c6f392ecd3996b1726a357c (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/d891b9e569964ee59c6f392ecd3996b1726a357c) (Estimated 2 hours, took 2 hours).
* SystemDescription\_AndroidNachos\_PartyGuard\_v0.1--Latest.docx: [https://bitbucket.org/gandhapuneni03/partyguard-android/src/c4607fef506252f9dfce878ec19ee7e9941cfb13/Docs/client/SystemDescription\_AndroidNachos\_PartyGuard\_v0.1--Latest.docx?at=master&fileviewer=file-view-default (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/src/c4607fef506252f9dfce878ec19ee7e9941cfb13/Docs/client/SystemDescription_AndroidNachos_PartyGuard_v0.1--Latest.docx?at=master&fileviewer=file-view-default) (Estimated 1 hour, took 1 hour).
* User Interface--Latest.docx: [https://bitbucket.org/gandhapuneni03/partyguard-android/src/c4607fef506252f9dfce878ec19ee7e9941cfb13/Docs/ui/User%20Interface--Latest.docx?at=master&fileviewer=file-view-default (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/src/c4607fef506252f9dfce878ec19ee7e9941cfb13/Docs/ui/User%20Interface--Latest.docx?at=master&fileviewer=file-view-default) (Estimated 1 hour, took 1 hour).
* Usability Test Plan.docx: [https://bitbucket.org/gandhapuneni03/partyguard-android/src/c4607fef506252f9dfce878ec19ee7e9941cfb13/Docs/usability/Usability%20Test%20Plan.docx?at=master&fileviewer=file-view-default (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/src/c4607fef506252f9dfce878ec19ee7e9941cfb13/Docs/usability/Usability%20Test%20Plan.docx?at=master&fileviewer=file-view-default) (Estimated 1 hour, took 1 hour).

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Will work on integrating rest of the services that will be given by services team | 6 | LocationActivity.java  HostSignUp.java  ResetPasswordActivity.java |
| Will work on sending messages when emergency button is clicked | 3 | ReportIssueActivity.java |
| Will work on user interface of the guard screen when the guard selects an alert. | 2 | activity\_claim\_alert.xml |
| Will work on functionality of claim alert screen | 2 | ClaimAlert.java |
| Will work populating user information to respective screens | 2 | UniversityActivity.java |

**Future tasks:**

* **Week 10:**Integration testing with PartyGuard website, iOS and REST services.
* **Week 11:**QA testing and supporting issues.
* **Week 12:** Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)