**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Yeddluri**

Team 41 - AndroidNachos - PartyGuardAndroid - **Yeddluri**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):** Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Harish Yeddluri
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- Report Location and Resolution Alert.
* I have completed the User Interfaces for the “Report Location” and “Resolution Alert” screen.

**Artifacts for which I am responsible:**

* I am responsible for delivering the “Report Location” and “Resolution Alert” screen.

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| UniversityActivity.java | Added progress dialog for university screen. | 80% |
| FraternitiesActivity.java | Worked on integrating fraternity screen with new service url. | 80% |
| FraternityAdapter.java | Added code for validating fraternity payment status. | 90% |
| activity\_emergency.xml  ReportIssueActivity.java | Developed a custom dialog box for emergency button and directed to it when the timer reaches 15 minutes. | 85% |
| ClaimAlert.java | Worked on claim and resolve button in claim alert screen | 80% |
| AndroidManifest.xml | Added code for controlling images for large memory space | 80% |
| GuardAdapter.java | Added validations for setting images | 90% |
| ReportIssueActivity.java | Worked on enabling and disabling when emergency button is clicked | 90% |

* The work is going as per plan.
* This work is “required”.
* **Links to commits for above mentioned artifacts are given below.**

**Accomplishments**:

* UniversityActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/55ff1a99160d2e34a649e6ba90a233be1aef6eae (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/55ff1a99160d2e34a649e6ba90a233be1aef6eae)  (Estimated 4 hours, took 4 hours).
* FraternitiesActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/8b1d840b1d268001d9f9beb12a90a5ba1978d172 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/8b1d840b1d268001d9f9beb12a90a5ba1978d172)  (Estimated 3 hours, took 3 hours).
* FraternityAdapter.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/9b698e9094b431a104d1d6b8f46ec3c8f95c4223 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/9b698e9094b431a104d1d6b8f46ec3c8f95c4223) (Estimated 2 hours, took 2  hours)
* ReportIssueActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/890edf026a38c3a9e4affd9756d774fadef3ddfe (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/890edf026a38c3a9e4affd9756d774fadef3ddfe)  (Estimated 1 hour, took 1 hour).
* activity\_emergency.xml: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/890edf026a38c3a9e4affd9756d774fadef3ddfe (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/890edf026a38c3a9e4affd9756d774fadef3ddfe)  (Estimated 1 hour, took 1 hour).
* ClaimAlert.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/da1a569de57ff4aa3e6d73a841db61f595f3e40c (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/da1a569de57ff4aa3e6d73a841db61f595f3e40c)  (Estimated 1 hour, took 1 hour).
* AndroidManifest.xml: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/e59f4bf683867709ae8b834bcaa59414a9b82f4a (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/e59f4bf683867709ae8b834bcaa59414a9b82f4a) (Estimated 1 hour, took 1 hour).
* GuardAdapter.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/e892eb4f7244cb464db165740db23a7140a8125d (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/e892eb4f7244cb464db165740db23a7140a8125d)  (Estimated 1 hour, took 1 hour).
* ReportIssueActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/87a74a0429885d867c035ead7cd598182fbdf877 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/87a74a0429885d867c035ead7cd598182fbdf877)  (Estimated 1 hour, took 1 hour).

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Will work on integrating rest of the services that will be given by services team | 8 | HostAlertsActivity.java  UserSettings.java  ResetPasswordActivity.java  EmergencyAcivity.java |
| Will work on log out functionality by integrating the services. | 2 | UserSettings.java |
| Will work on directing the user based on the user type. | 2 | LoginActivity.java |
| Will work on integrating location activity for sending alerts to host/guard users. | 3 | LocationActivity.java |

**Future tasks:**

* **Week 11:**QA testing and supporting issues.
* **Week 12:** Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)