**RAKSHITH**

**Title: Team 41 - AndroidNachos - PartyGuardAndroid – Bhootham**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:** Rakshith Anand
* **Client management:** Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):** Harish Yeddluri &amp; Sridhar Yerasi
* **Quality & Testing Management:** Ashish Peruru
* **Documentation & Communication Management:** Seshu Kumar
* **Issue Management:** Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- Report Location and Resolution Alert. I am also responsible for connecting these screens to the kinvey database along with handling the rest services.
* I have completed 20% of the User Interface for the “User Login” screen.
* The work is on track.
* This work is “required”.

**Accomplishments**:

* I have completed 20% of the User Interface for the “User Login” screen.
* I have pushed the work done into the repository..

**Planned work this week:**

* **I will complete the User Interface for “**Registering User**” screen. I will work for 2-3 hours a day.**

**Future tasks:**

* **Week 4 & 5: Functionality, linking to kinvey and rest services for “**User Login**”.**
* **Week 6 & 7: Functionality, linking to kinvey and rest services for “**Registering User**”.**
* **Week 8: Integration of all the screens.**
* **Week 9: Integration and unit testing.**

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)**](https://bitbucket.org/gandhapuneni03/partyguard-android)