**Title: Team 41 - AndroidNachos - PartyGuardAndroid – Rakshith Anand Bhootham**

**Client** - Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):** Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Harish Yeddluri
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface and functionality of Login screen and Sign Up screen.
* I have completed the User Interfaces for the “Login” screen and I am making small changes to “Sign Up” screen.

**Artifacts for which I am responsible:**

* I am responsible for delivering the “Login” screen and “Sign Up” screen.

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| LoginActivity.xml | Changed User Interface as per Client requirements and removed action bar | 90% |
| LoginActivity.java | Implemented the code for parsing JSON data | 75% |
| SignupActivity.xml | Made changes to Signup screen, rearranged the fields and removed action bar | 65% |
| Login\_JSON.txt | Created JSON file to parse the data | 75% |
| DataBaseHelper.java | Worked on SQLite for storing | 50% |
| AndroidManifest.xml | updated the activity into manifest file | 60% |
| MainActivity.java | Inserted data into database by using DataBaseHelper.java | 50% |
| activity\_main.xml | Created a basic user interface for working on SQLite | 60% |

* The work is going as per plan.
* This work is “required”.
* **Links to commits for above mentioned artifacts are given below.**

**Accomplishments**:

* Java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/20ec1d720673cb45cdbd809744cd600cddd54a4b (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/20ec1d720673cb45cdbd809744cd600cddd54a4b)
* Xml: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/20ec1d720673cb45cdbd809744cd600cddd54a4b (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/20ec1d720673cb45cdbd809744cd600cddd54a4b)
* Java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f2a11c0cab851ddbb6af96fb261fd2b2d942e778 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f2a11c0cab851ddbb6af96fb261fd2b2d942e778)
* Xml: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f2a11c0cab851ddbb6af96fb261fd2b2d942e778 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f2a11c0cab851ddbb6af96fb261fd2b2d942e778)
* JSON: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f2a11c0cab851ddbb6af96fb261fd2b2d942e778 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f2a11c0cab851ddbb6af96fb261fd2b2d942e778)
* Java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/581632379ede64c02a8956d795f1dcb62e70237c (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/581632379ede64c02a8956d795f1dcb62e70237c)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| I Will work on SQLite, fetching data from database | 3 | Get the username and password and token form the database |
| I will create an other project and will implement auto login feature | 5 | Using SQLite, I will work on auto login |
| Improve user interface of Login and Signup screens | 2 | SignupActivity.java and SignupActivity.xml |
| I will work on storing data in the local mobile | 3 | LoginActivity.java |
| I will work on how to upload the image in the SignUp screen | 2 | Uploading the image in the Signup screen |

**Future tasks:**

* **Week 8:**Integration of all the screens.
* **Week 9:**Integration and unit testing.
* **Week 10:**Integration testing with PartyGuard website, iOS and REST services.
* **Week 11:**QA testing and supporting issues.
* **Week 12:**Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)