**Title: Team 41 - AndroidNachos - PartyGuardAndroid – Rakshith Anand Bhootham**

**Client: Jacob Stansbury**

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (REST services):**Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Harish Yeddluri
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for making the final changes and resolving issues of the Login Activity
* I am responsible for connecting the Login screen with the Login service
* I am responsible for updating the Sign up screen
* I am responsible for connecting the Sign up screen with the registration service.

**Artifacts for which I am responsible:**

* I am responsible for making the required changes and resolving the issues related to Login and registration screens.

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| LoginActivity.java | Parsed the JSON data and stored the user credentials on to the local mobile device. | 90% |
| LoginActivity.xml | Made all the required changes to the Login Screen by removing the action bar, facebook and twitter icons. | 90% |
| SignupActivity.java | Worked on providing validations to the fields. | 90% |
| SignupActivity.java | Made all the required changes to the Signup screen and added the university dropdown to the signup page | 90% |
| SavedSharedPreferences.java | Used shared preferences to store the user details on the local mobile device | 90% |

* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

1. Stored the user credentials using shared preferences

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/119e633af96c6ea4da3ab1a8675f4aec1f13d6b1 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/119e633af96c6ea4da3ab1a8675f4aec1f13d6b1)

1. Implemented the auto login feature

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/beecdf957263d39aa05169e1073597a63181b5f1 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/beecdf957263d39aa05169e1073597a63181b5f1)

1. Created JSON files and parsed it

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f2a11c0cab851ddbb6af96fb261fd2b2d942e778 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/f2a11c0cab851ddbb6af96fb261fd2b2d942e778)

1. Prepared the ppt for the midterm presentation

[https://drive.google.com/open?id=0B4gwCv9\_huSmZGhURnVVRUdOMk0 (Links to an external site.)](https://drive.google.com/open?id=0B4gwCv9_huSmZGhURnVVRUdOMk0)

1. Prepared the professional summary document

[https://drive.google.com/open?id=0B4gwCv9\_huSmeWI3a0p2aGtCUzA (Links to an external site.)](https://drive.google.com/open?id=0B4gwCv9_huSmeWI3a0p2aGtCUzA)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Integrating services with the login screen | 5 | LoginActivity.java |
| Correcting issues and resolving the image size issue in the signup screen | 3 | SignupActivity.java |
| Integrate the Signup screen with the services | 5 | SignupActivity.java. |
| Will create the test cases for the user login and signup. | 2 | Testcases.doc |

**Future tasks:**

* **Week 9:**Integration and unit testing.
* **Week 10:**Integration testing with PartyGuard website, iOS and REST services.
* **Week 11:**QA testing and supporting issues.
* **Week 12:**Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)