**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Gandhapuneni**

Team 41 - AndroidNachos - PartyGuardAndroid - Gandhapuneni

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:** Rakshith Anand
* **Client management:** Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):** Harish Yeddluri & Sridhar Yerasi
* **Quality & Testing Management:** Ashish Peruru
* **Documentation & Communication Management:** Seshu Kumar
* **Issue Management:** Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- Fraternities and Report Issue and also for connecting these screens to the kinvey database along with handling the rest services.
* I have completed 90% of the User Interface for the “Fraternities” screen.
* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

* Created Fraternities list in the Fraternities page.
* Created custom list menu based on the layout provided by the client.
* Yet to implement the circular placeholder for showing images from the server. Will complete it by next week.
* Added a custom arrow to each entry in the list.
* Updated background of the list based on the color provided in the prototype.
* Added items from the Array List temporarily and will fetch the data from service once it is available.
* Resolved merge conflict issues while checking-in to the repository.
* 90% of the User Interface for the “Fraternities” screen has been completed.
* I have checked in the completed work into the repository.

**Planned work this week:**

* **I will design the User Interface for “**Report Issue**” screen. I will work at least for 3 hours a day.**

**Future tasks:**

* **Week 4 & 5: Functionality, linking to kinvey and rest services for “**Fraternities**”.**
* **Week 6 & 7: Functionality, linking to kinvey and rest services for “**Report Issue**”.**
* **Week 8: Integration of all the screens.**
* **Week 9: Integration and unit testing.**

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)**](https://bitbucket.org/gandhapuneni03/partyguard-android)