**Title: Team 41 - AndroidNachos - PartyGuardAndroid – Gandhapuneni**

Team 41 - AndroidNachos - PartyGuardAndroid - Gandhapuneni

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Harish Yeddluri
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for fixing image upload from gallery to S3 issue while signing up.
* I am responsible for fixing Login Activity issue.
* I am responsible to integrate fraternity screen with Services.
* I am responsible for Fraternity Screen and Report Activity Screen

**Artifacts for which I am responsible:**

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| UniversityActivity.java | Need to add progress spinner and Async task to this screen. Currently network task is happening on UI thread. | 90% |
| Activity\_univeristy.xml | Created a layout for university by adding a Listview to the activity. | 100% |
| FraternitiesActivity.java | Integrated fraternity screen with services. Need to add validation to disable an item based on payment status. | 90% |
|  |  |  |
| ReportIssueActivity.java | Development completed. Unit testing of this screen is pending. | 90% |

* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

1. Integrated Fraternities activity with service - Seshu kumar G

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/1327413654812ddad81afd872a0d11da742f3bf8 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/1327413654812ddad81afd872a0d11da742f3bf8)

1. Changed landing page to login - Seshu kumar G

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/a6180856a758937978bc4b508063810d94d1af00 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/a6180856a758937978bc4b508063810d94d1af00)

1. Converted Asynchronous call of Login service to Synchrounous call using AsyncTask.get() method

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/fed716d2a5533270573582dad3c82c100e537148 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/fed716d2a5533270573582dad3c82c100e537148)

1. Integrated SignUpActivity with Services - Seshu kumar G  
   Got the public URL of the profile image and also the URL is updating to the Service- Seshu kumar G

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/e51f003f826941701b2bc307151fbecd3ca3ff42 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/e51f003f826941701b2bc307151fbecd3ca3ff42)

1. Integrated Login, University Screens with Service - Seshu Kumar G  
   Added code of integration in Fraternity screen. But not working - Seshu Kumar G

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/bef9c7dbdb448f3178b6576975597f0c3ef487ad (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/bef9c7dbdb448f3178b6576975597f0c3ef487ad)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Integrating Host and guard related services with the android screens | 6 | HostSignupActivity.java, PGTeam, Alerts.java |
| Work on Claim and Resolve functionality in guard and Host screens | 4 | ClaimActivity.java |
| Complete Unit testing of Fraternity activity, Report Issue and University Activity | 3 | FraternityActivity.java, University Activity.java & ReportIssueActivity.java |
| Add payment validations to Fraternity screen | 2 | FraternityActivity.java |
| Add default image to profile if image is not selected | 2 | SignupActivity.java |

**Future tasks:**

* **Week 10:**Integration testing with PartyGuard website, iOS and REST services.
* **Week 11:**QA testing and supporting issues.
* **Week 12:**Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)**  (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)