**Title: Team 41 - AndroidNachos - PartyGuardAndroid – Gandhapuneni**

Team 41 - AndroidNachos - PartyGuardAndroid - Gandhapuneni

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Harish Yeddluri
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for fixing image upload from gallery to S3 issue while signing up.
* I am responsible to create fraternity screen with Services.
* I am responsible for Fraternity Screen and Report Activity Screen

**Artifacts for which I am responsible:**

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| UniversityActivity.java | Unit testing pending | 90% |
| Activity\_univeristy.xml | Unit testing pending | 90% |
| FraternitiesActivity.java | Unit testing pending | 90% |
|  |  |  |
| ReportIssueActivity.java | Unit testing pending | 90% |

* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

1. Create Guardclaim alert XML

[PartyGaurd\_AndroidNachos/app/src/main/res/layout/activity\_claim\_alert\_guard.xml  (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/17429f0c35d073834b9a05a6186d139b76a25740#chg-PartyGaurd_AndroidNachos/app/src/main/res/layout/activity_claim_alert_guard.xml)

2. Created new activity ClaimAlertGuard

[PartyGaurd\_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd\_androidnachos/ClaimAlertGuard.java (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/d5f0af3f478b5beaaa4f2b8d84bff1ccd2f0b26e#chg-PartyGaurd_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd_androidnachos/ClaimAlertGuard.java)

3. Created tabbed buttons for Guard user

[PartyGaurd\_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd\_androidnachos/GuardAlert.java (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/1f818b438a02f6c1fae7cde02669f44f1b2d5981#chg-PartyGaurd_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd_androidnachos/GuardAlert.java)

[PartyGaurd\_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd\_androidnachos/HostAlertsActivity.java (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/1f818b438a02f6c1fae7cde02669f44f1b2d5981#chg-PartyGaurd_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd_androidnachos/HostAlertsActivity.java)

4. Backpressed dialoag box in SignupActivity

[PartyGaurd\_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd\_androidnachos/SignUpActivity.java (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c94e50b253c9afcfa620a192676ea4abb1d3a4ed#chg-PartyGaurd_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd_androidnachos/SignUpActivity.java)

[PartyGaurd\_AndroidNachos/app/src/main/res/layout/activity\_guard\_sign\_up.xml  (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac5ead724681d2fa08b61c4b5d80b8e22733cbb9#chg-PartyGaurd_AndroidNachos/app/src/main/res/layout/activity_guard_sign_up.xml)

[PartyGaurd\_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd\_androidnachos/HostSignUp.java (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac5ead724681d2fa08b61c4b5d80b8e22733cbb9#chg-PartyGaurd_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd_androidnachos/HostSignUp.java)

[PartyGaurd\_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd\_androidnachos/GuardSignUpActivity.java (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac5ead724681d2fa08b61c4b5d80b8e22733cbb9#chg-PartyGaurd_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd_androidnachos/GuardSignUpActivity.java)

5. added default image to the signup activity

[PartyGaurd\_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd\_androidnachos/SignUpActivity.java (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/607a0fc4f630531630d8676d9a1858dffef1fa18#chg-PartyGaurd_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd_androidnachos/SignUpActivity.java)

6. Resolve multiple Toast issue in PGTeam screen

[PartyGaurd\_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd\_androidnachos/GuardAdapter.java (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/1f5f637bc2a8b47bfd9bf8091e2fcfb1b76b5bad#chg-PartyGaurd_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd_androidnachos/GuardAdapter.java)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Integrating Host and guard related services with the android screens | 10 | HostSignupActivity.java, PGTeam, Alerts.java |
|  |  |  |
| Complete Unit testing of Fraternity activity, Report Issue and University Activity | 3 | FraternityActivity.java, University Activity.java & ReportIssueActivity.java |
| Add payment validations to Fraternity screen | 2 | FraternityActivity.java |
|  |  |  |

**Future tasks:**

* **Week 11:** QA Testing &  Integration testing with PartyGuard website, iOS and REST services.
* **Week 12:**Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)**  (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)