**Title:** Team 41 - AndroidNachos - PartyGuardAndroid - Yerasi

**Client Name:** Jacob Stansbury

**Team roles and responsibilities:**

Primary contact: Rakshith Anand

Client management: Vinod Kumar Kurma

Requirement management: Seshu Kumar

Data management (Kinvey & REST services): Harish Yeddluri & Sridhar Yerasi

Quality & Testing Management – Ashish Peruru

Documentation & Communication Management – Seshu Kumar

Issue Management – Harish Reddy Yanala

**Roles and responsibilities:**

* I am responsible for the design and development of "PG Team" and "Alert Screen" screens.
* I am responsible for connection of the application to kinvey and handling REST services.
* I have completed 15% of designing “PG Team” screen.
* The work is as per schedule.
* This screen is “required” as it is part of User interface.

**Accomplishments:**

* I have completed 15% of work in designing “PG Team” screen.
* I have checked the code to repository.

**Planned work this week:**

* Completion of the user interface design of “Alert Screen” screen by working for atleast 2 hours a day.

**Future tasks:**

* **Week 4 & 5-**Working on the functionality of “PG Team” screen and connecting the screen to Kinvey/REST services.
* **Week 6 & 7-**Working on the functionality of “Alert Screen” screen and connecting the screen to Kinvey/REST services.
* **Week 8-**Integration of all screens developed by team members.
* **Week 9-**Integration of screens and unit testing.

Link:https:[https://bitbucket.org/ashishperuru/partyguard-host-android/commits/b5a027c697afa5b7d3f474408440388de4b508a1 (Links to an external site.)](https://bitbucket.org/ashishperuru/partyguard-host-android/commits/b5a027c697afa5b7d3f474408440388de4b508a1)