**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Yerasi**

Team 41 - AndroidNachos - PartyGuardAndroid - **Yerasi**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Harish Yeddluri &amp; Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Seshu Kumar
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- PG Team and Alerts screen.
* I have completed the User Interfaces for the "PG team” and “Alerts” screen.

**Artifacts for which I am responsible:**

**PG team and Alerts. I have completed the User Interfaces of "PG team" and “Alerts” screen.**

* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

* User Interface of the “PG team” screen has been completed.
* I have checked-in this code into the repository.

**Planned work this week:**

* I will start the functionality for “PG team” screen. I will work for 3 hours a day in order to complete the tasks, which will be 15 hours per week.

**Future tasks:**

* **Week 4 & 5-**Working on the functionality of “PG Team” screen and connecting the screen to Kinvey/REST services.
* **Week 6 & 7-**Working on the functionality of “Alert Screen” screen and connecting the screen to Kinvey/REST services.
* **Week 8-**Integration of all screens developed by team members.
* **Week 9-**Integration of screens and unit testing.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)