**Title: Team 41 - AndroidNachos - PartyGuardAndroid – Yerasi**

Team 41 - AndroidNachos - PartyGuardAndroid - Yerasi

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Harish Yeddluri
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for fixing image upload from gallery to S3 issue while signing
* I am responsible for fixing Login Activity issue.
* I added University screen to the PartyGuard app.

**Artifacts for which I am responsible:**

* I am responsible for fixing image upload from gallery to S3 issue while signing

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| UniversityActivity.java | Added university activity and populated university list by fetching from json file. | 80% |
| Activity\_univeristy.xml | Created a layout for university by adding a listview to the activity. | 100% |
| FraternitiesActivity.java | Based on the university selected in the university activity, the fraternities are loaded in the Fraternity activity. | 80% |
| FraternityActivity.java | The fraternity selected, will be passed to the Report Issue screen. | 80% |
| ReportIssueActivity.java | Load fraternity in the Report issue screen. Load the types of issue as a list in the screen. The selected issue type will be passed to the report location screen. | 75% |

* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

1.Fixed image upload from gallery to S3 issue while signing up[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ecc92d3dc62bd39f1594c5fb32052c5bb8825ccc (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ecc92d3dc62bd39f1594c5fb32052c5bb8825ccc)

1. Login Activity

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/642bf6f8d5b223640e2fc64c023c55f06e8d3715 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/642bf6f8d5b223640e2fc64c023c55f06e8d3715)

1. Implemented uploading of images to S3 AWS Bucket for profile page

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/96727e5732dd3e9d512ac33411ead6f9c7e8ac34 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/96727e5732dd3e9d512ac33411ead6f9c7e8ac34)

1. Uploading image to S3 bucket

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/116fedd36b030ac97039fffad292b3902b245a22 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/116fedd36b030ac97039fffad292b3902b245a22)

1. Added Guard class, Guard Adapter, and JSON file for Guards

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c800f7e2d0f8c3bdbc58639db5ae454215950c08 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c800f7e2d0f8c3bdbc58639db5ae454215950c08)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Will work on emergency button in the Report issue screen. | 4 | ReportIssueActivity.java |
| Remove university option from the action bar | 1/2 | Activity\_fraternities.xml |
| Work on upload image activity form JSON to the fraternites | 4 | FraternitiesActivity.java |
| Integrate the fraternity screen with the services | 3 | FraternityActivity.java. |
| Integrate the Report issue screen with the services | 2 | ReportIssueActivity.java |
| Created unit test case for University activity | 1/2 | PartyGuard\_AndroidNachos\_UTC.docx |

**Future tasks:**

* **Week 8:**Integration of all the screens.
* **Week 9:**Integration and unit testing.
* **Week 10:**Integration testing with PartyGuard website, iOS and REST services.
* **Week 11:**QA testing and supporting issues.
* **Week 12:**Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)