**Title: Team 41 - AndroidNachos - PartyGuardAndroid – Kurma**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:** Rakshith Anand
* **Client management:** Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):** Harish Yeddluri &amp; Sridhar Yerasi
* **Quality & Testing Management:** Ashish Peruru
* **Documentation & Communication Management:** Seshu Kumar
* **Issue Management:** Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- Profile Dropdown Menu Screen, Host User Login Screen. I am also responsible for connecting these screens to the kinvey database along with handling the rest services.
* I am currently designing the User Interface for the screen- “Profile Dropdown Menu”.
* I started working on the User Interface for the “Profile Dropdown Menu” screen. - 10%
* The work is on track and this work is “required”.

**Accomplishments**:

* I have created the Bitbucket account.
* I have installed the SourceTree.
* Tested checking in sample code to our BitBucket Repository - 100%
* Setting up of the software is completed - 100%
* I have presented on my roles and responsibilities, brief introduction to our project in GDP-2.
* **Bitbucket Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.) (Links to an external site.)**](https://bitbucket.org/gandhapuneni03/partyguard-android)

**Planned work this week:**

* **I will complete the User Interface for “**Profile Dropdown Menu**” screen. I will work at least for 3 hours a day.**
* **I and my team started designing the user interface of the app.**

**Future tasks:**

* **Week 3: Designing User Interface of the “**User Login (Host User)**” screen. - 15% of total work**
* **Week 4 & 5: Functionality, linking to kinvey and rest services for “**Profile Dropdown Menu**”. - 25% of my work**
* **Week 6 & 7: Functionality, linking to kinvey and rest services for “**User Login (Host User)**”. - 65% of my work**
* **Week 8: Integration of all the screens. - 75% of my work**
* **Week 9: Integration and unit testing. - 85% of my work**
* **Week 10: Integration testing with PartyGuard website, IOS and REST Services. -90% of work**
* **Week 11: QA Testing and Support Issues. - 100% of work**
* **Week 12: Demo to the client**