**Title: Team 41 - AndroidNachos - PartyGuardAndroid – Kurma**

Jacob Stansbury

Team Roles and Responsibilities:

**⎫** **Primary contact**: Rakshith Anand

**⎫ Client management**: Vinod Kumar Kurma

**⎫ Requirement management:** Seshu Kumar

**⎫ Data management (Kinvey &amp; REST services):** Harish Yeddluri &amp;amp; Sridhar Yerasi

**⎫ Quality &amp;** **Testing Management:** Ashish Peruru

**⎫ Documentation &amp; Communication Management:** Seshu Kumar

**⎫ Issue Management:** Harish Reddy Yanala

**Project roles and responsibilities:**

⎫ I am responsible for designing the User Interface, functionality of the Profile DropDown Menu Screen and Host Login Screen. I am also responsible for connecting these screens to the kinvey database along with handling the rest services.

⎫ I have completed 85% of the User Interface for the “Profile DropDown Menu” screen.

⎫ The work is on track.

⎫ This work is “required”.

**Accomplishments:**

⎫ I have completed 85% of the User Interface for the “Profile DropDown Menu” screen.

* Updated the background of screen as per the client requirement.
* Created each view in navigation menu content separate item.
* Disabled the email icon and overflow menu in the screen.

**Planned work this week:**

⎫ I will complete the rest of the User Interface for "Profile DropDown Menu Screen" and complete “Host Login” screen. I will work for 2-3 hours a day.

**Future tasks**:

⎫ Week 4 &amp; 5: Functionality, linking to kinvey and rest services for “User Login”.

⎫ Week 6 &amp; 7: Functionality, linking to kinvey and rest services for “Registering User”.

⎫ Week 8: Integration of all the screens.

⎫ Week 9: Integration and unit testing.

Repository Path: https://vinodkurma@bitbucket.org/gandhapuneni03/partyguard-android.git