**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Kurma**

Team 41 - AndroidNachos - PartyGuardAndroid - **Kurma**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Harish Yeddluri &amp; Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Seshu Kumar
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- Profile DropDown Menu in Basic User, Host Login Page.
* I have completed the User Interfaces for the Profile DropDown Menu in Basic User, Host Login Page.

**Artifacts for which I am responsible:**

* I am responsible for delivering the “Host Login” and “Profile DropDown Menu” screen.

|  |  |
| --- | --- |
| **Artifacts** | **% complete** |
| Profile DropDownMenu.java | 40% |
| activity\_profiledropdownmenu.xml | 70% |
| host\_login.xml | 80% |
| HostLoginjava | 50% |

* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

Sending email to the client about client demo and agenda. Included DR.Hoot in email.– ½ hour.

Met with workshop team and prepared for the presentation – 5 hours.

Worked on creating sample JSON for host registration activity – 1 hour.

[https://drive.google.com/open?id=0B3E2EhpVIio1UXo1dmNheks5dDQ (Links to an external site.)](https://drive.google.com/open?id=0B3E2EhpVIio1UXo1dmNheks5dDQ)

Learned how to parse an image from url – 5 hours.

Link to the commit: [https://bitbucket.org/vinodkurma/parseimage/commits/90d235d97d9e15517c92df62f30bd09f557490ac (Links to an external site.)](https://bitbucket.org/vinodkurma/parseimage/commits/90d235d97d9e15517c92df62f30bd09f557490ac)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Create and complete Functionality of Host Register Screen | 8 | Host Login Page |
| Improving the UI of profile dropdown menu screen | 2 | Profile DropDown Menu Screen |
| Fetching user data to the profile tab in Profile DropDown Menu Screen | 5 | Profile tab of Profiel DropDown Menu screen |

**Future tasks:**

* **Week 6:**Functionality, linking to kinvey and rest services for “How to use app”.
* **Week 7:**Functionality, linking to kinvey and rest services for “Profile DropDown Menu”.
* **Week 8:**Integration of all the screens.
* **Week 9:**Integration and unit testing.
* **Week 10:**Integration testing with PartyGuard website, iOS and REST services.
* **Week 11:**QA testing and supporting issues.
* **Week 12:**Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)