**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Kurma**

Team 41 - AndroidNachos - PartyGuardAndroid - **Kurma**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Harish Yeddluri &amp; Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Seshu Kumar
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- Profile DropDown Menu in Basic User, Host SignUp Page.
* I have completed the User Interfaces for the Profile DropDown Menu in Basic User, Host Login Page.

**Artifacts for which I am responsible:**

* I am responsible for delivering the “Host SignUp” and “Profile DropDown Menu” screens.

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| ProfileDropDownMenu.java | Added the screen to Fraternities screen. Created layouts for profile and settings tab. Implemented the functionality for profile tab. | 65% |
| activity\_profile\_drop\_down\_menu.xml | Created a layout for profile drop down menu screen | 100% |
| UserInformation.java | Got the required user information from a text file and printed in the console | 90% |
| activity\_user\_information.java | Created the layout for profile tab. | 80% |
| UserSettings.java | Fetched the data from the screen | 50% |
| activity\_user\_settings.xml | Created the layout for profile tab | . 80% |
| activity\_host\_sign\_up.xml | Created the layout for SignUp screen | 100% |

* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

* Included the profile dropdown menu screen to Fraternities screen. 3 hours

Link: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/1903017c2a7e7cee137bb248526a10313a959302 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/1903017c2a7e7cee137bb248526a10313a959302)

* Created layouts for profile and settings tab. implemented the functionality for profile tab and retrieved the data from settings tab. 9 hours

Link: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/09a3e1f81821ec081834da810f65b1c70983bb63 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/09a3e1f81821ec081834da810f65b1c70983bb63)

* Created the host sign up screen. 3 hours

Link: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/d06c38535b6d640b2556c0727a66c77040e3bbc2 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/d06c38535b6d640b2556c0727a66c77040e3bbc2)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| complete Functionality of Host Register Screen | 5 | Host register Page |
| Complete profile dropdown menu screen | 10 | Profile DropDown Menu Screen |

**Future tasks:**

* **Week 8:**Integration of all the screens.
* **Week 9:**Integration and unit testing.
* **Week 10:**Integration testing with PartyGuard website, iOS and REST services.
* **Week 11:**QA testing and supporting issues.
* **Week 12:**Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)