**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Kurma**

Team 41 - AndroidNachos - PartyGuardAndroid - **Kurma**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Harish Yeddluri &amp; Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Seshu Kumar
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- Profile DropDown Menu in Basic User, Host SignUp Page.
* I have completed the User Interfaces for the Profile DropDown Menu in Basic User, Host SignUp Page.

**Artifacts for which I am responsible:**

* I am responsible for delivering the “Host SignUp” and “Profile DropDown Menu” screens.

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| ProfileDropDownMenu.java | Added the screen to Fraternities screen. Created layouts for profile and settings tab. Implemented the functionality for profile tab. | 80% |
| activity\_profile\_drop\_down\_menu.xml | Created a layout for profile drop down menu screen | 100% |
| UserInformation.java | Got the required user information from a text file and printed in the console | 90% |
| activity\_user\_information.xml | Created the layout for profile tab. | 100% |
| UserSettings.java | Fetched the data from the screen | 80% |
| activity\_user\_settings.xml | Created the layout for profile tab | . 100% |
| ChangeLocation.java | implemented spinner functionality for university list and loaded image for the university | 70% |
| Activity\_change\_location.xml | Created the layout for the screen | 100% |
| UserLog.java | Loaded the user history from JSON file | 80% |
| Activity\_user\_log.xml | Created the layout for the screen | 100% |
| activity\_host\_sign\_up.xml | Created the layout for SignUp screen | 100% |
| HostSignUp.java | Provided validation for the respective fields | 70% |

* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

Created layout for change location screen – 1 hour

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/793463d5c5774635ef18a8f3fc8085f25a8cffd (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/793463d5c5774635ef18a8f3fc8085f25a8cffd)

Loading image dynamically from url in profile dropdown menu – 2 hours and included action bar in missing screens

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/42f50211effd7468003c03e2ea471e97cec261b5 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/42f50211effd7468003c03e2ea471e97cec261b5)

Implemented the functionality for profile drop down menu – 2 hours

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/8a088a741336c8c65c9dc8f7bf1ad2dd0c775ed0 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/8a088a741336c8c65c9dc8f7bf1ad2dd0c775ed0)

Validating the fields in SignUp pages and changed the  Basic user login Ui – 4 hours

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/e4319fb12aec9d02ef7a21ee92dcdf4c09701556 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/e4319fb12aec9d02ef7a21ee92dcdf4c09701556)

Implemented host user profile screen functionality – 3 hours

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/39b109d8a9b91afffa2d5d8d660d01032a9b4d46 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/39b109d8a9b91afffa2d5d8d660d01032a9b4d46)

Created and implemented the Settings page in Profile Dropdown menu for basic user – 3 hours

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/eb62f0e32034b4689bf38184dcc00203b884980a (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/eb62f0e32034b4689bf38184dcc00203b884980a)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Post user profile changes to a file or write to a file | 3 | Host register Page,Profile DropDown Menu |
| Implement Spinner functionality for location change screen | 2 | Change Location screen |
| Validation checks in Sign Up pages | 2 | Host SignUp, Basic SignUp |
| Fetch data form the service to basic user profile screen | 3 | Profile |
| Include Profile Dropdown screen in location screen, Report Issue screen, Proper implementation of spinner functionality | 3 | Profile DropDown Menu screen |
| Implement action listener for Alert, History buttons in Claim Alert Screen | 3 | Claim Alert Screen |

**Future tasks:**

* **Week 9:**Integration and unit testing.
* **Week 10:**Integration testing with PartyGuard website, iOS and REST services.
* **Week 11:**QA testing and supporting issues.
* **Week 12:**Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)