**Title: Team 41 - AndroidNachos - PartyGuardAndroid - Kurma**

Team 41 - AndroidNachos - PartyGuardAndroid - **Kurma**

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Harish Yeddluri &amp; Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Seshu Kumar
* **Issue Management:**Harish Reddy Yanala

**Project roles and responsibilities:**

* I am responsible for designing the User Interface, functionality of the screens- Profile DropDown Menu in Basic User, Host SignUp Page.
* I have completed the User Interfaces for the Profile DropDown Menu in Basic User, Host SignUp Page.

**Artifacts for which I am responsible:**

* I am responsible for delivering the “Host SignUp” and “Profile DropDown Menu” screens.

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| ProfileDropDownMenu.java | Added the screen to Fraternities screen. Created layouts for profile and settings tab. Implemented the functionality for profile tab. | 80% |
| activity\_profile\_drop\_down\_menu.xml | Created a layout for profile drop down menu screen | 100% |
| UserInformation.java | Got the required user information from a text file and printed in the console | 90% |
| activity\_user\_information.xml | Created the layout for profile tab. | 100% |
| UserSettings.java | Fetched the data from the screen | 80% |
| activity\_user\_settings.xml | Created the layout for profile tab | . 100% |
| ChangeLocation.java | implemented spinner functionality for university list and loaded image for the university | 70% |
| Activity\_change\_location.xml | Created the layout for the screen | 100% |
| UserLog.java | Loaded the user history from JSON file | 80% |
| Activity\_user\_log.xml | Created the layout for the screen | 100% |
| activity\_host\_sign\_up.xml | Created the layout for SignUp screen | 100% |
| HostSignUp.java | Provided validation for the respective fields | 70% |

* The work is going as per plan.
* This work is “required”.

**Accomplishments**:

Created guard signup activity and integrated it with service. – 5h

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/9c8ec69eba3447cd0a230f73278150917def14f3 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/9c8ec69eba3447cd0a230f73278150917def14f3)

Added image for pg team grid – 1hour

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/5e4c3bf4e181770addee26d6b1e4824f0acd49e9h (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/5e4c3bf4e181770addee26d6b1e4824f0acd49e9h)

Added image to the guard profile screen and enhanced the guard UI of guad profile screen – 3h

[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/328d47840aaab97042969d7fc1d22e18568ebbec (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/328d47840aaab97042969d7fc1d22e18568ebbec)

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| Integrate Profile Dropdown menu screen with Services | 10 | Profile DropDown Menu Screen |
| Implement Profile Dropdown menu screen with report issue screen and select location screen | 2 | Profile Dropdown Menu screen |
| Validation checks in Sign Up pages | 3 | Host SignUp, Basic SignUp |

**Future tasks:**

* **Week 11:**QA testing and supporting issues.
* **Week 12:**Demo to the client.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)