**Title: Team 41 – Android Nachos – Party Guard Android**

Client Name: Jacob Stansbury

**Roles and Responsibilities in GDP -2**

* Primary Contact – Rakshith Anand
* Client Management – Vinod Kumar Kurma
* Requirement Management – Seshu Kumar
* Data Management (Kinvey & Rest Services) – Harish Yeddluri & Sridhar Yerasi
* Quality & Testing Management – Ashish Perurua
* Documentation & Communication Management – Seshu Kumar
* Issue Management – Harish Reddy Yanala

**Our team finished the below work:**

* Conducted group meetings every day, developing good team work culture.
* Whole team has finished their individual UI design screens.
* Everyone being able to successfully commit the code into Bitbucket and also able to handle merge conflicts.
* We have interacted with our client and planned for a meeting to demonstrate our app.
* We also sent an email to client regarding the agenda of client meeting.

**Individual Responsibilities**

* User Log-in and Registration screens - Rakshith Anand
* Reset password and How to use app - Harish Reddy Yanala
* Fraternity and Report issue screens - Seshu Kumar
* Report Location and Resolution alert screens - Harish Yeddluri
* History and Profile Screen - Ashish Peruru
* PG team and Alert screens - Sridhar
* Host User Log-in and Profile Drop Down screens – Vinod Kumar Kurma
* **Work in Progress: Creating UI of screens using Android** ·
* Report issue: Seshu Kumar Gandhapuneni (95%) needs 3hrs
* Alert Screen (Host or guard user): Sridhar Yerasi (90%) needs 6hrs
* How to use app: Harish Yanala (85%) needs 6hrs
* Resolution Alert: Harish Yeddluri (95%) needs 3hrs
* History: Ashish Peruru (90%) needs 6hrs
* Sign Up (Basic user) – Rakshit Anand(90%) needs 5hrs
* Host User Login Screen - Vinod Kumar Kurma (95%) needs 2hrs

**PartyGuard Repository:**

[**https://bitbucket.org/gandhapuneni03/partyguard-android** (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)