            

**Title: Team 41 – Android Nachos – Party Guard Android**

Client Name: Jacob Stansbury

**Roles and Responsibilities in GDP -2**

* Primary Contact – Rakshith Anand
* Client Management – Vinod Kumar Kurma
* Requirement Management – Seshu Kumar
* Data Management (Kinvey & Rest Services) – Harish Yeddluri & Sridhar Yerasi
* Quality & Testing Management – Ashish Peruru
* Documentation & Communication Management – Seshu Kumar
* Issue Management – Harish Reddy Yanala

**Our team finished the below work:**

* Completed the functionality of “Registration”, “Log in” and “Reset Password” pages. Integrated with the services team for the above mentioned pages.
* Started working on JSON- completed JSON “post” and “get” requests for those pages.
* User Interface of “PG team” as per the design exactly
* Interacted with Client and prepared for the demo accordingly.

**Individual Responsibilities**

* User Log-in and Registration screens - Rakshith Anand
* Reset password and App guide - Harish Yanala
* Fraternity and Report issue screens - Seshu Kumar
* Report Location and Resolution alert screens - Harish Yeddluri
* History and Profile Screen - Ashish Peruru
* PG team and Alert screens - Sridhar
* Host User Log-in and Profile Drop Down screens – Vinod Kumar Kurma

**Work in Progress: Creating UI of screens using Android**

* Fraternities Screen: Seshu Kumar Gandhapuneni - Business logic - 50% (Completed fetching values from JSON)
* Alert Screen (Host or guard user): Sridhar Yerasi (35%) – working on business logic - needs 14hrs.
* Reset Password: Harish Yanala (75%) – working on business logic and JsonParsing - needs 8hrs.
* Report Location: Harish Yeddluri – Business Logic (40% Completed) needs 10hrs.
* Profile: Ashish Peruru (75%) – Working on business logic and JSON parsing - needs 7hrs.
* Login page (Basic user) – Rakshit Anand(70%) - Working on business logic and JSON parsing  -needs 8hrs.
* Profile Dropdown - Vinod Kumar Kurma (40%) – Working on business logic - needs 12hrs.