**Title: Team 41 - AndroidNachos - PartyGuardAndroid**

Team 41 - AndroidNachos - PartyGuardAndroid

Jacob Stansbury

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):** Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Harish Yeddluri
* **Issue Management:**Harish Reddy Yanala

**Artifacts that our team accomplished:**

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| SignupActivity.java | Implemented upload of images to S3 cloud (AWS) when the user selects the profile image in the user registration page. | 90% |
| ChangeLocationActivity.java, ClaimAlert.java, History.java, | Made modifications to Profile DropDown Menu and changed action bar in few screens in host user | 80% |
| GuardProfileInfo.java, GuardAdapter.java | PG team - Guard profile implemented. Guard profile is shown when the image of the guard user is clicked. | 75% |
| AlertLogAdapter\_GuardUser.java,  AlertLogFromPush.java | Added Push notification from basic user to host/guard user. | 80% |
| GuardProfle.java | Image picker in guard profile screen. | 100% |
| HostSignUp.java | Image Picker on the host Sign Up page for the image view. | 100% |
| ResetPasswordActivity.java | Worked on posting entered email to a file on device. | 90% |
| [CustomDialog\_ReportIssue\_OtherType.java  (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/64b582debe71ced88cd1146458bea9ab46f862da?at=master#chg-PartyGaurd_AndroidNachos/app/src/main/java/com/example/s525339/partygaurd_androidnachos/CustomDialog_ReportIssue_OtherType.java) | Added custom dialog for "Other" issue in report issue screen. | 75% |
| ResetPasswordActivity.java | Worked on reset password activity, included text, disabled edittext after submitting email. | 100% |
|  |  |  |

* The work is going as per plan.
* This work is “required”.
* **Links for commits for the above artifacts are given below.**

ResetPasswordActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/979a1430a6cc9220a604ac678e564bd9ddc800b6?at=master (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/979a1430a6cc9220a604ac678e564bd9ddc800b6?at=master)

CustomDialog\_ReportIssue\_OtherType.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/64b582debe71ced88cd1146458bea9ab46f862da?at=master (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/64b582debe71ced88cd1146458bea9ab46f862da?at=master)

ResetPasswordActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/091d99cd7487941cfec65ae04daeac6a4e11a098?at=master (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/091d99cd7487941cfec65ae04daeac6a4e11a098?at=master)

HostSignUp.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac1e9ec0f3e16e4fbd6d1f7756e159f1355e25e5?at=master (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac1e9ec0f3e16e4fbd6d1f7756e159f1355e25e5?at=master)

GuardAlert.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac702da916bbcda9c6234422f14f97fe32ec6b71?at=master (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac702da916bbcda9c6234422f14f97fe32ec6b71?at=master)

AlertLogAdapter\_GuardUser.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/81c6c0a32cad830c9b507bd35bdbb2869df0be22?at=master (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/81c6c0a32cad830c9b507bd35bdbb2869df0be22?at=master)

EmergencyActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/66cf8571fa939266b265424632ae6398a5af3d2f?at=master (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/66cf8571fa939266b265424632ae6398a5af3d2f?at=master)

GuardProfileInfo.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/965442003f3ccc39d97b28a9d84158402b8fa828?at=master (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/965442003f3ccc39d97b28a9d84158402b8fa828?at=master)

ChangeLocationActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/42f50211effd7468003c03e2ea471e97cec261b5?at=master (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/42f50211effd7468003c03e2ea471e97cec261b5?at=master)

SignupActivity.java:  [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/96727e5732dd3e9d512ac33411ead6f9c7e8ac34?at=master (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/96727e5732dd3e9d512ac33411ead6f9c7e8ac34?at=master)

**Individual Responsibilities**

* User Log-in and Registration screens - Rakshith Anand
* Reset password and App guide - Harish Yanala
* Fraternity and Report issue screens - Seshu Kumar
* Report Location and Resolution alert screens - Harish Yeddluri
* History and Profile Screen - Ashish Peruru
* PG team and Alert screens - Sridhar
* Host User Log-in and Profile Drop Down screens – Vinod Kumar Kurma

**Work in Progress:**

Login page (Basic user) – Rakshit Anand(80%): Fixing issues on Auto-login. Auto-login implementation is completed. But, has an issue with logout. Working on this issue

Edit Profile - Vinod Kumar Kurma (80%): Working on profile settings and need to implement uploading of screens in S3 bucket.

Guard user screens: Ashish Peruru (80%) working on the user interface of the guard user screens- need 10 hours.

Report Location: Harish Yeddluri (80%): working on validations of controls in all the activities.

How to use app: Harish Yanala (90%): Working on Host Alert list - need 8 hours.

PGTeam Screen (Host user): Sridhar Yerasi (70%): Need to handle click item for guard list (Grid click item).

Fraternities Screen & SignupActivity: Seshu Kumar Gandhapuneni (80%): Need to work on getting the URL of the images in S3 bucket.

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)