**Title: Team 41 - AndroidNachos - PartyGuardAndroid**

**Client: Jacob Stansbury**

**Team Roles and Responsibilities:**

* **Primary contact:**Rakshith Anand
* **Client management:**Vinod Kumar Kurma
* **Requirement management**: Seshu Kumar
* **Data management (Kinvey & REST services):**Sridhar Yerasi
* **Quality & Testing Management:**Ashish Peruru
* **Documentation & Communication Management:**Harish Yeddluri
* **Issue Management:**Harish Reddy Yanala

**Artifacts that our team accomplished:**

|  |  |  |
| --- | --- | --- |
| **Artifacts** | **Evaluation/Notes** | **% complete** |
| GuardAdapter.java | Toggle button would be set on/off when user clicks on the image | 100% |
| ClaimAlertGuard.java | Created new activity ClaimAlertGuard  Create Guard claim alert XML.  . | 100% |
| ComplaintSingleton.java | Singleton for complaint is implemented | 95% |
| GuardProfileInfo.java, GuardAdapter.java | PG team - Guard profile implemented. Guard profile is shown when the image of the guard user is clicked. | 90% |
| AlertLogAdapter\_GuardUser.java,  AlertLogFromPush.java | Added Push notification from basic user to host/guard user. | 85% |
| GuardProfle.java | Image picker in guard profile screen. | 100% |
| HostSignUp.java | Image Picker on the host Sign Up page for the image view. | 100% |
|  |  |  |
| ResetPasswordActivity.java | Worked on posting entered email to a file on device. | 90% |
| CustomDialog\_ReportIssue\_OtherType. | Added custom dialog for "Other" issue in report issue screen. | 95% |
| ResetPasswordActivity.java | Worked on reset password activity, included text, disabled edittext after submitting email. | 100% |
|  |  |  |

* The work is going as per plan.
* This work is “required”.
* **Links for commits for the above artifacts are given below.**

UserInformation.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/80421e34d868c56801878cf5a9fe0d13380f5e83 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/80421e34d868c56801878cf5a9fe0d13380f5e83)

ReportIssueActivity: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/87a74a0429885d867c035ead7cd598182fbdf877 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/87a74a0429885d867c035ead7cd598182fbdf877)

LocationActivity: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c2b384a2cb192b9cb386d75451b0a3c33f09ba50 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c2b384a2cb192b9cb386d75451b0a3c33f09ba50)

GuardAdapter.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/52df710798362d067261e991a6d5e89b706c6a5b(Links to an external site.) (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/52df710798362d067261e991a6d5e89b706c6a5b(Links%20to%20an%20external%20site.))

ClaimAlertGuard.java:[https://bitbucket.org/gandhapuneni03/partyguard-android/commits/d5f0af3f478b5beaaa4f2b8d84bff1ccd2f0b26e (Links to an external site.) (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/64b582debe71ced88cd1146458bea9ab46f862da?at=master)

SignUpActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c94e50b253c9afcfa620a192676ea4abb1d3a4ed (Links to an external site.) (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/091d99cd7487941cfec65ae04daeac6a4e11a098?at=master)

HostSignUp.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac1e9ec0f3e16e4fbd6d1f7756e159f1355e25e5?at=master (Links to an external site.) (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac1e9ec0f3e16e4fbd6d1f7756e159f1355e25e5?at=master)

GuardProfileInfo.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/328d47840aaab97042969d7fc1d22e18568ebbec (Links to an external site.) (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/ac702da916bbcda9c6234422f14f97fe32ec6b71?at=master)

AlertLogAdapter\_GuardUser.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/81c6c0a32cad830c9b507bd35bdbb2869df0be22?at=master (Links to an external site.) (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/81c6c0a32cad830c9b507bd35bdbb2869df0be22?at=master)

EmergencyActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/66cf8571fa939266b265424632ae6398a5af3d2f?at=master (Links to an external site.) (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/66cf8571fa939266b265424632ae6398a5af3d2f?at=master)

ChangeLocationActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/42f50211effd7468003c03e2ea471e97cec261b5?at=master (Links to an external site.) (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/42f50211effd7468003c03e2ea471e97cec261b5?at=master)

UniversityActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/55ff1a99160d2e34a649e6ba90a233be1aef6eae (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/55ff1a99160d2e34a649e6ba90a233be1aef6eae)

ResetPasswordActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c296b0bc15f7fed02075d7ea2d4112f429231308 (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c296b0bc15f7fed02075d7ea2d4112f429231308)

LocationActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/a7febaba50cfdaa3635bbb74d03b3c14a7a06a80 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/a7febaba50cfdaa3635bbb74d03b3c14a7a06a80) ResetPasswordActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c296b0bc15f7fed02075d7ea2d4112f429231308 (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c296b0bc15f7fed02075d7ea2d4112f429231308)

ComplaintSingleton.java [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c1ef584e6a3f0611014e4598db52c5f084c23f27 (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c1ef584e6a3f0611014e4598db52c5f084c23f27)

LoginActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/fed716d2a5533270573582dad3c82c100e537148 (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/fed716d2a5533270573582dad3c82c100e537148)

ResetPasswordActivity.java: [https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c5c41c851d5af8189b052c908122d1bfa46bf552 (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android/commits/c5c41c851d5af8189b052c908122d1bfa46bf552)

**Individual Responsibilities**

* User Log-in and Registration screens - Rakshith Anand
* Reset password and App guide - Harish Yanala
* Fraternity and Report issue screens - Seshu Kumar
* Report Location and Resolution alert screens - Harish Yeddluri
* History and Profile Screen - Ashish Peruru
* PG team and Alert screens - Sridhar
* Host User Log-in and Profile Drop Down screens – Vinod Kumar Kurma

**Work in Progress:**

Login page (Basic user) – Rakshit Anand(90%): Fixing issues on Auto-login. Auto-login implementation is completed.and working on client’s demo

Edit Profile - Vinod Kumar Kurma (90%): Working on Host  and Guard user tabs UI

Guard user screens: Ashish Peruru (85%) working on the  user interface of the guard user screens-need 10 hours.

Report Location: Harish Yeddluri (85%): working on validations of controls in all the activities.

How to use app: Harish Yanala (95%): Working on Host Alert list - need 8 hours.

PGTeam Screen (Host user): Sridhar Yerasi (85%): Need to populate the empty grid items for guard list and grid borders (Grid click item).

Fraternities Screen & SignupActivity: Seshu Kumar Gandhapuneni (90%): Working on integration of code with the json file and client’s previous changes

**Repository path:**[**https://bitbucket.org/gandhapuneni03/partyguard-android (Links to an external site.)** (Links to an external site.) (Links to an external site.) (Links to an external site.) (Links to an external site.)](https://bitbucket.org/gandhapuneni03/partyguard-android)